SearchRag_NoJev

Where TypeSafe Jev is used in RAGSearch Jev, and the design and action plan for a Jev-free copy

Prepared 2026-10-02. Basis: code inventory by grep and AST over the repository, plus the measured results recorded in the project documents. Where a number is an estimate it is labelled as one.

# 1. Summary

Jev (the TypeSafe typed-decision API) is used in two ways: as a decision engine (query planning, reranking, claim checking, Deep Research routing and verification) and as infrastructure (an HTTP client with a pool and circuit breaker, admin settings, health and setup screens, config keys, scripts and tests).

- Scale. 48 text files mention Jev. Seven backend modules hold decision logic (jev.py, plan.py, agent.py, app.py, overview.py, deepresearch.py, ingestion.py). 113 of 345 tests in 9 of 18 test files reference Jev symbols.

- Proposed replacement. Local cross-encoder as the only reranker; deterministic heuristics for routing and overview eligibility; an on-box natural-language-inference (NLI) model plus the existing number/name guard for claim checking; no external key required.

- Simplification. Replace Qdrant with pgvector, replace Celery with an in-process job thread, remove Redis. Target: Postgres plus one API process plus nginx.

- What is lost. Jev is an LLM-grade judge; the local models are small. Expect weaker paraphrase and long-claim judgement, and higher rerank latency on CPU (measured 544-850 ms local versus 235-392 ms with Jev on the one-PDF eval). All thresholds must be re-measured.

# 2. Where Jev is used today

## 2.1 Decision uses (Jev changes what the user gets)

| Area | What Jev does | File: function | Call type / calls | Fallback when off | User-visible effect |
| --- | --- | --- | --- | --- | --- |
| Query plan | Query type, overview-worthiness, freshness, route | plan.py plan_questions / make_plan; app.py plan_job | Choice x2 + Noul x2 in 1 call; made only if overview is on or agent mode with web on, else rides on the first rerank request | heuristic_worthy (question word or ?), route None, FRESH regex | Route chosen; overview eligibility; intent label |
| Routing | local / web / both | agent.py resolve_route; app.py (route block) | Uses the plan answer, 0 extra calls | BM25 term coverage >= 0.6 means local, else web; local_no_confident_match falls to web | Which corpus is searched |
| Local rerank | Batched relevance judgement of the top 20, blended with RRF rank | app.py rerank_order, local_results; jev.py noul_scores_batch, blend_order | Noul x20 in 1 request; cached per candidate (nr:v1) with 30 s negative cache | LocalCrossEncoder, but only when Jev is off; otherwise RRF order | Result order |
| Relevance floor | Keep a hit if Jev score >= REL_JEV_MIN (0.5) | app.py apply_floor | Reuses the rerank result, 0 calls | Cross-encoder logit >= REL_CE_MIN, or coverage / term count / dense thresholds | Whether out-of-corpus queries return nothing |
| Web rerank | Noul blend with BM25 and a domain prior | app.py web_results | 1 request; OFF by default (measured nDCG 0.834 vs 0.912 without) | BM25 + prior | Web result order |
| Overview sufficiency | Decide whether the evidence can answer at all | overview.py stream_overview, SUFF_Q | 0 calls when rerank scores exist (max >= 0.6), else 1 Noul | Treated as sufficient | withheld: insufficient_evidence |
| Overview grounding | Check each sentence against its cited sources | overview.py; jev.py ground_sentences | 1 Noul per sentence, in parallel (about 3-6) | None: a local overview is shown ungrounded; a web overview is refused (web_needs_jev) | Unsupported sentences dropped; overview withheld if the lead sentence fails |
| Deep Research routing | Skip the LLM planner for simple questions | deepresearch.py; jev.py route_complexity | 1 Noul, cached 24 h | LLM planner | Saves one LLM call (estimate, not measured) |
| Deep Research verification | Check claims including table cells | deepresearch.py; jev.py ground_batch | Noul, batch of 6: up to 7 requests for 40 claims | Status skipped | Claim flags, verification status, confidence section |
| Deep Research gate | DEEP_RESEARCH_REQUIRE_JEV: 503 without a key | app.py research_status, /research | None | Unavailable unless an admin sets it false | Deep Research shows as unavailable |
| Chunk profile at ingest | Choose the chunking profile | ingestion.py ingest_document; jev.py JevDecisionProvider | 1 Choice per document; OFF by default | narrative profile | Chunk size |

Note: SOLUTION_ARCHITECTURE section 8.4 says claim verification costs "about 2" Jev requests per run; the current code (batch of 6) makes up to 7 for 40 claims. That statement should be corrected in the original solution.

## 2.2 Infrastructure and configuration uses

| Where | What |
| --- | --- |
| backend/jev.py (247 lines) | Pooled AsyncJev client, client recycle, circuit breaker, prewarm, health snapshot. JevScoreReranker is dead on the request path; noul_scores is used only by tests and evaluate.py. |
| backend/agent.py | route_query (synchronous, tests only) and ROUTE_QUESTION. |
| backend/app.py | Import and FastAPI title; warm_jev; /health jev field; setup_status.jev_configured; SEARCH_KEYS / OV_KEYS; rerank_enabled / jev_client; local_only forces AsyncJev(""); usage.jev and the jev_unavailable degrade flag; ConfigBody and admin config Jev fields; jev_breaker_state. |
| Frontend | ui.tsx: withheld-reason strings, the Jev admin tab (the default tab), secrets and defaults, first-run text, needs_jev message, footer "Jev assisted retrieval". setup.tsx: Jev key field. index.html title and package.json name. |
| Config (.env.example) | TYPESAFE_API_KEY, JEV_MODEL, JEV_BASE_URL, JEV_TIMEOUT_MS, JEV_RERANK_ENABLED, JEV_RERANK_TOP_N, JEV_POOL_MAX, JEV_BATCH_SIZE, JEV_BATCH_CHARS, JEV_CHUNK_PROFILE_ENABLED, RERANK_BLEND, WEB_RERANK_*, DEEP_RESEARCH_REQUIRE_JEV, DEEP_RESEARCH_ROUTE_SIMPLE_BELOW, REL_JEV_MIN. |
| Operations scripts | health_check.py check_jev_config; doctor.py (check 11, degraded and breaker checks); tune_rerank.py and overview_bench.py call Jev directly; evaluate.py --jev / --rerank; floor_eval.py Jev thresholds. |
| Other backend files | Comment, string or config mentions only: health_check.py, direct.py, web_search.py, webfetch.py, tasks.py, providers.py, execpool.py. |
| Docs | 9 markdown files under docs/, README, CODE_OVERVIEW, CLAUDE.md, AGENTS.md; 4 .docx files with 156 matches (SEARCH_REDESIGN.docx alone has 112). |
| Tests | 113 of 345 test functions in 9 of 18 files: test_deepresearch 50 of 51 (mostly because FakeJev is passed as an argument), test_search_redesign 36 of 76, test_resilience 19 of 45, test_llm_setup 3, test_agent 2, and one each in test_relevance_floor, test_routes, test_history. |

docker-compose files, the rag launcher, the Makefile and docker/ contain no Jev references.

# 3. Replacement design (NoJev)

| Jev use | Replacement | Why it is grounded in existing code |
| --- | --- | --- |
| Plan and route | Delete the plan call. Route = existing resolve_route(None, coverage) plus the local_no_confident_match fallback. Overview-worthy = heuristic_worthy + word count > 3. Freshness = FRESH regex. Drop the query_type field (it is only echoed as intent). | These already run whenever Jev is absent or slow. No LLM classifier: it would add 1-3 s and egress to /search, the measured slowness root cause. |
| Local rerank | LocalCrossEncoder becomes the only reranker, always on (RERANK_TOP_N, default 20, tune to 12-16 if latency needs it). Drop blend_order; sort by cross-encoder logit. | Already built, baked into the all-in-one image, and measured live: best rank 1 on 7 of 7 content queries. |
| Relevance floor | Drop the Jev branch of apply_floor; keep REL_CE_MIN and recalibrate it with floor_eval.py --local-only. | The local calibration path already exists. With Jev the floor gave recall 0.96 and 3% false positives; the cross-encoder arm measured the same on the 76 cases. |
| Overview sufficiency | New OVERVIEW_SUFFICIENT_CE_LOGIT on the raw maximum cross-encoder logit. | Today the 0..1 display squash is compared with 0.6, equal to logit >= -2.4: uncalibrated, as the code itself says. |
| Web rerank | Delete. BM25 plus domain prior stays. | Off by default and measured worse. |
| Overview grounding and Deep Research verification | On-box NLI cross-encoder (new backend/grounding.py, model cross-encoder/nli-deberta-v3-small) with the existing new_facts_ok number/name check as a veto. | Same CrossEncoder pattern, lazy load and warm as LocalCrossEncoder; reuses webfetch.relevant_excerpt windows. |
| Deep Research gate | DEEP_RESEARCH_REQUIRE_VERIFIER (default true): available only when the grounder is ready. Reason verifier_unavailable replaces needs_jev. | Same honesty contract as today. |
| Deep Research routing | is_simple_question(q): at most 6 words, starts with what/who is/define/meaning, no comparison markers; otherwise the LLM planner runs. | Deliberately conservative: the planner-skip saving was never measured. |
| Chunk profile | Remove; always narrative. | Matches today (flag off by default). |

## 3.1 Claim-grounding options

| Option | Accuracy | Latency (CPU) | Cost | Honesty |
| --- | --- | --- | --- | --- |
| Lexical overlap + citation match (+ number/name check) | Weak on paraphrase; misses negation | About 0 | 0 | Can only say terms match, not supported |
| Local NLI cross-encoder (recommended) | Good on short premises; weaker on long multi-hop claims | Estimate, not measured: 50-150 ms per pair; 40 claims x 2 windows about 3-8 s batched | 0; private; works in local-only mode | "Checked by an on-box entailment model" |
| One LLM judge call | Best on paraphrase | Plus 3-20 s (measured LLM range) | Tokens; the model judges its own output | Correlated errors with the writer |

Behaviour changes: local-only and keyless deployments gain overview grounding (today a local overview is shown ungrounded); web overviews no longer need an external key. Entailment is read from the model config id2label, never a hard-coded index. Thresholds OVERVIEW_GROUNDED_MIN and DEEP_RESEARCH_GROUNDED_MIN are recalibrated with overview_bench.py.

## 3.2 Quality lost and claims that must change

- Jev batched Noul is an LLM-grade judge; the cross-encoder and NLI models are small. Expect weaker paraphrase and long-context judgement.

- Local rerank latency is higher on CPU (544-850 ms measured versus 235-392 ms with Jev on the one-PDF eval).

- The planner-skip signal becomes coarser.

- Wording that must change: "Jev decides, the LLM writes" (TOKEN_EFFICIENCY, SOLUTION_ARCHITECTURE); "verified" in research_sections becomes "checked by an on-box entailment model"; UI withheld reasons and footer; AGENTS.md constraint 1; Jev rows in KNOWN_ISSUES.

# 4. Simplification review

| Component | Verdict | Reason and risk |
| --- | --- | --- |
| FastAPI (single uvicorn process) | KEEP | Core. |
| jev.py, breaker, pool, prewarm, health snapshot, admin Jev tab, first-run Jev field | REMOVE | About 250 lines plus UI. No risk. |
| Qdrant | REPLACE with pgvector | Corpus is tens of documents; 384-d exact scan is fine to roughly 100k chunks. ACL becomes a SQL WHERE doc_id = ANY(permitted). Vectors and chunks commit in one transaction, removing the "ready only after both stores commit" logic. Risks: filtered HNSW recall at scale (exact scan now, pgvector 0.8 iterative scan later), Postgres image change, dense scores must stay cosine so DENSE_MIN / DENSE_ALONE hold. |
| Celery | REPLACE with jobs.py | Only 2 call sites. documents.status already acts as the queue: claim with SELECT ... FOR UPDATE SKIP LOCKED; the stale sweeper handles recovery. Risk: embedding CPU competes with search; use one worker thread and an optional standalone runner for enterprise. |
| Redis | REMOVE | cache.py already falls back to an in-process LRU; one API process; ingestion becomes in-process so cache generation stays coherent. Move the Deep Research hourly quota to a Postgres usage_counters upsert. Risk: caches clear on restart (acceptable). |
| Postgres FTS + BM25 | KEEP | Hybrid search. |
| Local embedder + cross-encoder | KEEP | Cross-encoder becomes primary. Add the NLI model (about 180 MB in the image). |
| Web providers, breakers, execpool | KEEP | CircuitBreaker lives in web_search.py. |
| nginx | KEEP | SSE buffering is already handled; optionally FastAPI StaticFiles in the all-in-one image. |
| supervisord all-in-one | KEEP, reduced | From 6 programs to postgres, api, nginx. |
| React/Vite, history tables, tokencache | KEEP | tokencache keeps sealing; only its backing store changes. |
| LLM configuration tiers | COLLAPSE the UI | One LLM tab plus a collapsed per-feature models section; resolve_llm keeps the env tiers working. |

## 4.1 Target architecture

Postgres (with pgvector) + one API process (FastAPI, ingestion job thread, embedder, cross-encoder, NLI grounder) + nginx serving the UI. Two containers in compose (plus optional SearXNG); the single image runs three processes.

## 4.2 What must NOT be simplified

- ACL enforcement: permitted_for, the load_local re-check, overview ACL re-validation.

- urlcheck.safe_provider_url and the webfetch SSRF boundary.

- Nonce-delimited source framing and citation validation (parse_report, overview parse, drop-rate gates).

- Fernet sealing of stored settings and cached material.

- Local-only enforcement, consent gates, quotas, concurrency caps.

- Honest "unavailable" labels instead of silent passes.

# 5. Action plan

Steps are ordered for one implementer. Effort is an estimate for focused work.

| # | Work | Files | Effort |
| --- | --- | --- | --- |
| 1 | Copy the repository to SearchRag_NoJev excluding venv, node_modules, .git, .run, logs, evaluation-runs, .env, caches; keep .env.example; git init with a baseline commit; run the 345 baseline tests before any edit. | repo | 0.25 h |
| 2 | Delete jev.py and tune_rerank.py; delete route_query and ROUTE_QUESTION from agent.py. | backend, scripts | 0.25 h |
| 3 | plan.py: keep word_count, heuristic_worthy, FRESH; add a synchronous make_plan(q) with no network; remove plan_questions and plan_from_answers. | plan.py | 0.25 h |
| 4 | app.py: remove Jev imports, warm, health field, rerank_enabled, jev_client, rerank_order, plan job; cross-encoder unconditional; RERANK_TOP_N; verifier gate; setup_status without Jev; strip Jev config fields; add grounder and reranker readiness to /health. | app.py | 2 h |
| 5 | New grounding.py: LocalGrounder (warm, ready, score) with relevant_excerpt windows, max entailment and the new_facts_ok veto; async ground() via run_search; warm at startup. | grounding.py | 1.5 h |
| 6 | overview.py: use the grounder; sufficiency from the raw cross-encoder logit; withheld verifier_unavailable. | overview.py | 1 h |
| 7 | deepresearch.py: grounder parameter; is_simple_question; ground() replaces ground_batch; cache key uses grounder readiness. | deepresearch.py | 1 h |
| 8 | ingestion.py: remove the Jev profile branch. | ingestion.py | 0.25 h |
| 9 | pgvector: PgVectors with the same interface over chunk_vectors(chunk_id, doc_id, embedding vector(384)); CREATE EXTENSION vector; swap imports; image pgvector/pgvector:pg16; drop qdrant-client. | providers.py, database.py | 2 h |
| 10 | jobs.py: enqueue, claim_next (SKIP LOCKED), worker thread; replace both .delay calls; delete tasks.py and celery. | jobs.py | 1.5 h |
| 11 | Remove Redis: cache.py LRU only; usage_counters table for the research quota; drop Redis probes from health and doctor. | cache.py | 1 h |
| 12 | Infrastructure: compose (postgres, api, web, optional searxng); all-in-one image with 3 programs; rag and run_local.sh without Qdrant/Redis; .env.example cleanup and new keys; bake the NLI model into the image. | docker, scripts | 1.5 h |
| 13 | Frontend: delete the Jev tab (default becomes llm), Jev secrets and toggles, Jev strings (add verifier_unavailable); collapse LLM tabs; rename title and package; tsc clean. | ui.tsx, setup.tsx | 1.5 h |
| 14 | Scripts: remove --jev options; doctor checks grounder and cross-encoder instead of Jev/Qdrant/Redis; re-point overview_bench at grounding; strip Jev thresholds from floor_eval. | scripts | 1 h |
| 15 | Tests: delete Jev-client tests; rewrite FakeJev to FakeGrounder; add test_grounding, test_jobs, test_pgvectors and routing heuristics tests; keep the route-table smoke tests. | tests | 3 h |
| 16 | Docs: rewrite SOLUTION_ARCHITECTURE, TOKEN_EFFICIENCY, CLAUDE.md, AGENTS.md, README, RUNBOOK, ADMIN_GUIDE; mark old .docx files as historical. | docs | 1.5 h |

Total about 18-20 hours: one long session for steps 1-13 and a second for tests, docs and measurement.

## 5.1 Verification checklist

- grep -riE "jev|typesafe|noul|systemone" backend frontend/src scripts tests .env.example returns no lines.

- python -m unittest discover -s tests passes (report the count).

- npx tsc --noEmit is clean.

- ./rag up starts 2-3 containers.

- An uploaded document reaches ready without Celery.

- /search returns reranker cross_encoder.

- An overview returns a citation or a withheld reason.

- Deep Research shows a verification status.

- A reader cannot see an ACL-restricted document.

- Local-only mode makes zero external calls.

## 5.2 Measurement plan

Run on the same corpus before (original solution, Jev on and off) and after, and report measured numbers only: floor_eval.py --local-only (REL_CE_MIN); evaluate.py --k 5 --repeat 3 (nDCG@5, MRR, p95; RRF-only arm versus cross-encoder arm); overview_bench.py (grounding thresholds); research_eval.py --arm (verification rate, confidence distribution); chunk_eval.py (the Siva Purana 8 of 8 page-hit set).

# 6. Decisions and recommendations

| # | Decision | Recommendation |
| --- | --- | --- |
| 1 | Claim-grounding method | Local NLI model, not an LLM judge. |
| 2 | pgvector instead of Qdrant | Yes. |
| 3 | Celery | Replace with an in-process thread; keep a standalone runner for enterprise. |
| 4 | Redis | Remove; use a Postgres quota table. |
| 5 | Admin UI | One LLM tab plus advanced per-feature overrides; keep the env tiers. |
| 6 | Deep Research failover model | Keep (environment configured). |
| 7 | Chunk profile | Drop (narrative only). |
| 8 | Planner skip | Conservative heuristic, or ROUTE_SIMPLE_BELOW=0 to always plan. |
| 9 | All-in-one image | Keep nginx. |

# 7. Risks

- Cross-encoder latency on CPU (higher than Jev on the one-PDF eval).

- NLI false flags on long table-cell claims; mitigated by windows and thresholds calibrated on overview_bench.

- Ingestion load inside the API process; mitigated by one worker thread.

- pgvector recall once the corpus grows large; exact scan now, iterative index scan later.

- Behavioural change for deployments that relied on Jev grounding of web overviews: the replacement is weaker but private and free.